**PROJECT SCHEDULE** **Date:** 17Feb2015

Project: SOAPIFF site repair Manager: Zach Guzman

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **WEEK** | date | days | **1** | **2** | **3** | **4** | **5** | **6** | **7** | **8** | **9** | **10** | **11** | **12** | **13** | **14** | **15** |
| **PHASES** | **Done** | **Late** |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Preproduction |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 1. Technical research | 1/1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 2. Wireframing | 1/2 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 3. Technical proofing | 1/3 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 4**.** Pre-approval | 1/3 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Production |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 5. Functional repairs |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 6. Technical repairs |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 7. Community repairs |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 8. UX repairs |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Maintenance |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 9. Monitoring & test dev |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 10. QA turnover |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Evaluation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 11. Acceptance testing |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 12. Initial support week |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

**TASKS TRACK**

**Project:**

**Project Manager:**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **#** | **Status** | **Actions** | **Owner** | **Date** | **Comments** |
| 1. | done | Evaluate frameworks and techniques | Zach G. | 1/1 | bootstrap for maintainability, jQuery for functionalitly |
| 2. | done | mockup site changes | Zach G. | 1/2 |  |
| 3. | done |  |  | 1/3 |  |
| 4. | done | get customer approval | SOAPIFF | 1/3 |  |
| 5. | pending | get production start date | Prof. Tomlison |  | waiting date on class calendar |
| 6. |  |  |  |  |  |
| 7. |  |  |  |  |  |
| 8. |  |  |  |  |  |
| 9. |  |  |  |  |  |
| 10. |  |  |  |  |  |
| 11. |  |  |  |  |  |
| 12. |  |  |  |  |  |